SPICY SWARM 3.0

Hybrid Agentic Architecture

Complete Technical Documentation & Implementation Plan

Version 3.0  |  Bennett University  |  2025

| Overall Rating | Bugs Found | Feature Ideas | Pipeline Agents |
| --- | --- | --- | --- |
| 8.1 / 10 | 7 Issues | 9 Features | 5 Agents |

# 1. Project Overview

Spicy Swarm 3.0 is a full-stack, multi-agent AI research engine built on LangGraph. It takes a natural language research goal and routes it through five specialised agents that retrieve, plan, execute, audit, and synthesise — producing a verified diagnostic report. The system is designed around a single architectural principle: autonomy must be paired with verification at every stage.

## 1.1 Architecture Summary

The pipeline is a stateful LangGraph DAG where all agents share a typed PipelineState dictionary. The Critic agent creates a feedback loop — routing failed results back to the Architect for re-planning up to 7 times before the Synthesizer is called.

| Agent | HAA Role | Input | Output | Model Tier |
| --- | --- | --- | --- | --- |
| Librarian | Planner (Retrieve) | User query | RAG chunks, KG triplets | safe_llm_call |
| Architect | Planner (Decompose) | Librarian summary | DAG of tasks (JSON) | safe_llm_call |
| Analyst | Executor | Task DAG | Tool outputs (Search/REPL) | Direct tools |
| Critic | Validator | Analyst output | PASS / REFINE + instructions | safe_llm_call |
| Synthesizer | Reporter | Full swarm logs | Final diagnostic answer | safe_llm_call |

## 1.2 Supporting Infrastructure

- utils.py — Triple-tier LLM fallback: Gemini 1.5 Pro → Groq Llama-3.3-70B → Groq Llama-3.1-8B

- memory.py — Redis-first, SQLite-fallback session persistence with query/answer/validation audit trail

- security_proxy.py — spaCy-based token scrubbing + action whitelist (currently unwired)

- rag_retriever.py — Async parallel FAISS + KG retrieval with Ranked Fusion

- graph.py — LangGraph StateGraph with conditional routing via should_loop()

- state.py — Typed PipelineState TypedDict shared across all nodes

# 2. Project Rating

Spicy Swarm 3.0 was evaluated across eight technical dimensions. The architecture and resilience scores are strong. The KG integration and security wiring are the primary areas holding the score below 9.

| Dimension | Score | Notes |
| --- | --- | --- |
| Architecture Design | 9.0 / 10 | LangGraph DAG is cleanly structured. PipelineState design is textbook. |
| Resilience / Fallback | 9.0 / 10 | Triple-tier fallback verified at 100% uptime. 6.6s recovery time. |
| Research Accuracy | 8.5 / 10 | Critic loop measurably improves accuracy. Stub KG limits grounding. |
| Frontend / UX | 8.5 / 10 | ReactFlow visualiser, voice input, real-time WebSocket — polished. |
| Tool Orchestration | 8.0 / 10 | Architect correctly routes tools. depends_on DAG not yet executed. |
| Memory System | 7.0 / 10 | Redis/SQLite fallback works. Sessions saved but never read back. |
| Security Layer | 6.5 / 10 | security_proxy.py exists but is completely unwired from pipeline. |
| KG / RAG Depth | 5.5 / 10 | FAISS works. KG returns hardcoded stub — real Neo4j not connected. |

Overall Score: 8.1 / 10 — A genuinely well-engineered research pipeline. The architecture is sound; the gaps are all implementation-level, not design-level. Fix the four critical bugs and this is a 9.2+.

# 3. Use Cases

The combination of critic-loop verified answers, live web search, and Python computation makes Spicy Swarm suitable for any research-intensive workflow where accuracy matters more than raw speed.

| Use Case | Description |
| --- | --- |
| Academic Research Assistant | Students and researchers can query complex topics and receive deeply verified answers. The 7-loop critic loop prevents first-pass hallucinations that invalidate academic work. |
| Competitive Intelligence | Business teams can query competitor data, market sizes, pricing, and industry statistics. The web search + Python REPL combo retrieves live data AND computes comparisons in one session. |
| Data Journalism Pipeline | Journalists can cross-verify statistics, find primary sources, and calculate figures. The diagnostic report with full audit logs provides a complete sourcing trail. |
| Technical Due Diligence | Investors and analysts can run deep-dives on companies or technologies. The Synthesizer's executive report format is immediately shareable as a deliverable. |
| Educational Explainer Engine | Teachers can query complex topics and receive structured, verified breakdowns. The plan-execute-synthesise flow mirrors how a well-structured research essay is built. |
| Engineering Research | Engineers can query architecture tradeoffs, benchmark comparisons, and library choices. The Python REPL allows code-level verification within the same pipeline. |
| Healthcare Information | With a medical knowledge base loaded into FAISS, the system can answer clinical questions with RAG grounding plus web verification, producing auditable answers. |
| Legal / Policy Research | Law students and policy researchers can query statutes, cases, and regulations. The critic loop is especially valuable here — hallucinations in legal contexts carry real risk. |

# 4. Bugs, Issues & Fixes

Seven issues were identified across three severity levels. Critical bugs affect core pipeline correctness right now. Warnings cause silent data quality problems. Info-level items are design gaps that limit capability.

## 4.1 Critical Bugs

BUG — CRITICAL

### Critic's instructions never reach the Architect

File: validator.py + planner.py

The Critic outputs instructions_for_architect in its JSON verdict on every REFINE cycle. However, the Architect in planner.py only reads the Librarian's log entries — it never scans for Critic feedback. On every REFINE loop, the Architect replans completely blind with no information about why the previous attempt failed. This directly undermines the purpose of the structured Critic output.

### Fix

# In planner.py — after reading librarian findings, add:

critic_instructions = ''

for log in reversed(state['logs']):

if log['stage'] == 'critic':

critic_instructions = log['output'].get('instructions_for_architect', '')

break

# Then inject into the Architect prompt as a REFINEMENT INSTRUCTIONS block

BUG — CRITICAL

### security_proxy.py is built but never called

File: security_proxy.py — not imported anywhere

The SecurityProxy class with token scrubbing and action whitelist validation is completely unwired. It is not imported in graph.py, not called in executor.py before tool calls, and does not appear anywhere in the pipeline. The security layer described in the research paper does not actually run in the codebase.

### Fix

# In executor.py — add at top:

from backend.agents.security_proxy import security_proxy

# Before each tool call in the for loop:

desc = security_proxy.scrub_tokens(desc)  # scrub injections

if not security_proxy.validate_action(tool_type):

result['output'] = 'Action blocked by security proxy'

task_results.append(result)

continue

# Also expand whitelist in security_proxy.py:

self.whitelist = ['web_search', 'python_repl', 'rag_search']

BUG — CRITICAL

### Analyst ignores depends_on — all tasks run sequentially

File: executor.py

The Architect's task plan includes a depends_on field per task, implying DAG-ordered execution. The Analyst's executor.py uses a plain for loop over all tasks in order — no dependency resolution occurs. Tasks that could run in parallel are serialised, and dependent tasks cannot access prior task outputs.

### Fix

# Add topological tier resolver:

def topological_tiers(tasks):

completed, tiers = set(), []

remaining = tasks[:]

while remaining:

tier = [t for t in remaining

if all(d in completed for d in t.get('depends_on',[]))]

tiers.append(tier)

completed.update(t['id'] for t in tier)

remaining = [t for t in remaining if t not in tier]

return tiers

# In analyst run(), replace for loop with:

for tier in topological_tiers(tasks):

results = await asyncio.gather(*[execute_task(t) for t in tier])

task_results.extend(results)

## 4.2 Warnings

WARNING

### KG search returns a hardcoded stub string

File: rag_retriever.py — kg_search()

The kg_search() method always returns the same hardcoded string regardless of the query. The Librarian feeds this into every request, and the Synthesizer may treat it as real retrieved knowledge from the knowledge graph.

### Fix

# In rag_retriever.py — replace kg_search() body with:

async def kg_search(self, query: str) -> List[str]:

return []  # Empty until Neo4j is connected

WARNING

### Synthesizer reads all logs including failed intermediate loops

File: synthesizer.py

The Synthesizer compiles all logs including failed intermediate Analyst attempts from previous REFINE loops. It may synthesise a final answer from noisy, rejected intermediate outputs rather than just the final approved data.

### Fix

# In synthesizer.py — filter logs before passing to LLM:

max_retry = state.get('retry_count', 0)

final_logs = [l for l in state['logs']

if not (l['stage'] in ['analyst','critic'] and

l.get('retry', max_retry) < max_retry)]

## 4.3 Info / Design Gaps

INFO

### Critic exits at retry cap with no indication in the final output

When retry_count reaches 7, the graph silently routes to the Synthesizer regardless of PASS or REFINE status. The final report gives no indication that the answer was forced through under the cap rather than genuinely validated.

Suggestion: Add a cap_reached boolean to state when routing via cap limit. The Synthesizer should include a disclaimer in the report when this flag is true.

INFO

### Memory module saves sessions but never reads them back

The HAAMemory class correctly saves sessions after completion, but no code loads prior sessions at the start of a new query. The system cannot leverage what it learned from previous queries — every run starts from zero context.

Suggestion: In the Librarian node, call memory.get_history(limit=3) and inject the most relevant past answers as a PRIOR RESEARCH block before the FAISS retrieval step.

# 5. Suggested New Features

Nine features are proposed across three priority levels. Each includes a concrete infrastructure plan with specific libraries, file locations, and implementation steps.

## 5.1 High Priority Features

HIGH IMPACT

### Feature 1 — Confidence-Adaptive Critic Stopping

Instead of always running up to 7 loops, the Critic scores its own confidence (0.0–1.0) each round. If confidence exceeds a threshold (e.g. 0.85), it exits early with PASS. This would cut average latency from ~50s to ~15–20s on most queries without sacrificing accuracy on complex ones.

| Item | Detail |
| --- | --- |
| Files to edit | validator.py, graph.py, state.py |
| New state field | confidence_score: Optional[float] in PipelineState |
| Prompt change | Add confidence scoring to CRITIC_SYSTEM — output 0.0–1.0 alongside verdict |
| Routing change | In should_loop(): if confidence >= threshold → synthesizer even on REFINE |
| Config | CRITIC_CONFIDENCE_THRESHOLD=0.85 in .env |
| Estimated latency saving | ~60–70% reduction on queries that would have looped 5–7 times |

HIGH IMPACT

### Feature 2 — Live Neo4j Knowledge Graph Integration

Replace the hardcoded KG stub with a real Neo4j instance. This unlocks multi-hop reasoning — finding non-obvious relationships between entities that FAISS vector search alone cannot surface. Particularly impactful for queries about people, organisations, events, and concepts that have relational structure.

| Item | Detail |
| --- | --- |
| Install | pip install neo4j py2neo |
| Deploy | docker run -p7474:7474 -p7687:7687 neo4j:latest |
| Replace in | rag_retriever.py — kg_search() method |
| Cypher query | MATCH (a)-[r]->(b) WHERE a.name CONTAINS $query RETURN a,r,b LIMIT 10 |
| Data loading | Pre-populate from Wikipedia dumps using py2neo bulk import |
| Config | NEO4J_URI, NEO4J_USER, NEO4J_PASSWORD in .env |

## 5.2 Medium Priority Features

MEDIUM IMPACT

### Feature 3 — Parallel DAG Execution in the Analyst

The Architect already outputs a depends_on graph per task. Wiring it up would allow tasks with no dependencies to run simultaneously. A 4-task plan with 2 independent tasks would complete in 2 rounds instead of 4, cutting Analyst execution time roughly in half.

- Write topological_tiers(tasks) function grouping tasks by dependency depth

- For each tier: await asyncio.gather(*[execute_task(t) for t in tier])

- Store outputs in a dict keyed by task_id so dependent tasks can reference prior results

MEDIUM IMPACT

### Feature 4 — Cross-Session Memory with Semantic Recall

Load relevant past sessions before each new query. Embed past final_answers in a separate memory FAISS index and retrieve the top-3 most semantically similar. Inject them as PRIOR RESEARCH context in the Librarian. The system improves with every query it processes.

- On session save: embed final_answer and upsert to memory.faiss index

- In librarian.py: call memory_retriever.vector_search(query, k=3) before main RAG

- Prepend results as PRIOR RESEARCH block in the Librarian context string

MEDIUM IMPACT

### Feature 5 — Structured Citation Engine

Every DuckDuckGo search result carries a URL. Tracking which URL contributed which fact and surfacing citations in the Synthesizer's output is critical for academic and journalistic credibility.

- Replace DuckDuckGoSearchRun with DuckDuckGoSearchResults to get URLs alongside snippets

- Add sources: List[Dict] field to PipelineState

- Analyst stores {url, snippet, task_id} per result in state['sources']

- Synthesizer prompt instructs inline [1],[2] citations and a references list in JSON output

MEDIUM IMPACT

### Feature 6 — Document Upload + On-the-Fly RAG Ingestion

Let users upload PDFs, Word documents, or paste URLs before querying. Chunk and embed them into a session-scoped FAISS index. The swarm can then research against the user's own documents — internal reports, papers, contracts.

- Add POST /ingest FastAPI endpoint accepting file uploads

- Use langchain PyPDFLoader / UnstructuredWordDocumentLoader for parsing

- Chunk with RecursiveCharacterTextSplitter(chunk_size=512, overlap=64)

- Upsert to a session-scoped FAISS index separate from the global base index

## 5.3 Power Features

POWER FEATURE

### Feature 7 — Multi-Query Parallel Swarm (Swarm of Swarms)

For complex research goals, a MetaArchitect decomposes the top-level query into 3–5 sub-questions and runs a separate pipeline for each in parallel. A MetaSynthesizer then merges all sub-answers into one master report. This enables true vertical and horizontal scaling.

- Add MetaArchitect node before Librarian — decomposes query into sub-queries

- Use asyncio.gather(*[graph.ainvoke(sub_state) for sub_state in sub_states])

- Add MetaSynthesizer that receives all sub-final-answers and merges them

- Stream each sub-swarm progress separately over WebSocket with a swarm ID prefix

POWER FEATURE

### Feature 8 — Evaluator Agent + Auto-Benchmarking

A sixth agent — the Evaluator — runs after Synthesis and scores the final answer against ground-truth if provided. Track accuracy metrics over time per query type. This turns the system into a self-improving engine where you can measure whether each upgrade actually helped.

- Create agents/evaluator.py with an LLM prompt comparing final_answer to ground truth

- Add benchmark_score: Optional[float] and ground_truth: Optional[str] to PipelineState

- Store scores in Memory Module alongside session data

- Add GET /metrics FastAPI endpoint returning accuracy trend over time

POWER FEATURE

### Feature 9 — Real-Time Streaming Answer Display

Instead of displaying the final answer only after Synthesis completes, stream the Synthesizer's LLM response token-by-token to the frontend over the existing WebSocket connection. The user sees the answer being written in real time.

- Switch Synthesizer's LLM call to use .astream() instead of .ainvoke()

- Emit {event: 'stream_token', token: '...'} WebSocket messages per token chunk

- In App.jsx, handle stream_token events by appending to a growing answer string

- Show typing cursor animation while streaming is active

# 6. Implementation Plan

The implementation plan is structured across four phases covering an estimated 10-week timeline. Phase 1 addresses all critical bugs. Phase 2 completes the core architecture gaps. Phase 3 adds high-value research features. Phase 4 delivers the power features.

| Phase | Name | Deliverables | Timeline | Priority |
| --- | --- | --- | --- | --- |
| 1 | Bug Fixes | Wire Critic→Architect feedback, wire security proxy, fix Analyst DAG, fix KG stub | Weeks 1–2 | Critical |
| 2 | Architecture Completion | Parallel Analyst execution, Memory recall, Log filtering for Synthesizer | Weeks 3–4 | High |
| 3 | Research Features | Citation engine, Document upload + RAG ingestion, Confidence-adaptive Critic | Weeks 5–7 | High / Medium |
| 4 | Power Features | Neo4j KG, Swarm of Swarms, Evaluator agent, Streaming answer display | Weeks 8–10 | Advanced |

## Phase 1 — Bug Fixes (Weeks 1–2)

Goal: Make the existing pipeline actually behave as designed. All four fixes listed below are in existing files — no new modules required.

### Week 1 — Tasks

- Wire Critic instructions to Architect: In planner.py, scan logs for the most recent critic entry and inject instructions_for_architect into the Architect prompt as a REFINEMENT INSTRUCTIONS block.

- Wire security_proxy.py: Import SecurityProxy in executor.py. Call scrub_tokens() on each task description and validate_action() on each tool type before dispatching. Expand whitelist to include web_search and python_repl.

### Week 2 — Tasks

- Fix KG stub: Replace kg_search() body with return [] until Neo4j is ready. This stops the Librarian from injecting fictional knowledge graph data.

- Fix Synthesizer log pollution: Add retry-count tagging to all log entries. In synthesizer.py, filter logs to only pass the final approved Analyst and Critic entries to the LLM.

- Add cap_reached flag: When should_loop() routes to Synthesizer due to hitting retry_count 7, set state['cap_reached'] = True. Synthesizer should include a disclaimer in the report.

| Task | File | Effort | Test |
| --- | --- | --- | --- |
| Wire Critic→Architect feedback | planner.py | 2 hours | Run a query, verify Architect log contains Critic instructions on loop 2+ |
| Wire security_proxy.py | executor.py, security_proxy.py | 3 hours | Send a prompt injection string — verify it is neutralised before tool call |
| Fix KG stub | rag_retriever.py | 30 min | Verify kg_triplets is empty list in state after Librarian runs |
| Fix Synthesizer log filtering | synthesizer.py, state.py | 2 hours | Run 3 refine loops — verify Synthesizer only sees latest analyst/critic logs |
| Add cap_reached flag | graph.py, synthesizer.py | 1 hour | Force 7 loops — verify final report includes cap disclaimer |

## Phase 2 — Architecture Completion (Weeks 3–4)

Goal: Complete features that are partially built or designed but not yet functional.

### Week 3 — Parallel DAG Execution

- Write topological_tiers(tasks) helper in executor.py that groups tasks by dependency depth using depends_on field.

- Replace the sequential for loop with tier-based asyncio.gather() execution.

- Store each completed task's output in a results dict keyed by task_id so dependent tasks can access prior outputs in their descriptions.

- Test with a 4-task plan — confirm tasks t1 and t2 (no deps) run in parallel, t3 (depends on t1) runs after.

### Week 4 — Memory Recall

- In memory.py, add embed_and_store(query_id, final_answer) method that embeds the answer using the existing HuggingFaceEmbeddings model and upserts to a separate memory.faiss index.

- Add recall(query, k=3) method that performs similarity search over the memory index.

- In librarian.py, call memory.recall(state['query']) at the start of run() and prepend results as a PRIOR RESEARCH block in the context string passed to the LLM.

## Phase 3 — Research Features (Weeks 5–7)

Goal: Add features that make Spicy Swarm genuinely useful for professional research workflows.

### Week 5 — Citation Engine

- Replace DuckDuckGoSearchRun with DuckDuckGoSearchResults in executor.py to capture URLs alongside snippets.

- Add sources: List[Dict] to PipelineState. Each entry: {url, snippet, task_id, timestamp}.

- Analyst stores each search result's URL and snippet in state['sources'].

- Update SYNTHESIZER_SYSTEM prompt to include citations using [1],[2] notation and output a references array in its JSON alongside final_answer.

### Week 6 — Document Upload + RAG Ingestion

- Add POST /ingest FastAPI endpoint accepting multipart file upload.

- Install: pip install pypdf unstructured langchain-community.

- Parse with PyPDFLoader or UnstructuredWordDocumentLoader depending on file type.

- Chunk with RecursiveCharacterTextSplitter(chunk_size=512, chunk_overlap=64).

- Embed and store in a session-scoped FAISS index (keyed by session ID) separate from the global base index.

- In rag_retriever.py, if a session index exists for the current session, merge its results with the global index results using the existing Ranked Fusion Layer.

### Week 7 — Confidence-Adaptive Critic

- Add confidence_score: Optional[float] to PipelineState and to CRITIC_SYSTEM prompt output schema.

- Update CRITIC_SYSTEM to instruct the Critic to score its own confidence from 0.0 to 1.0 alongside the PASS/REFINE verdict.

- Add CRITIC_CONFIDENCE_THRESHOLD=0.85 to .env.

- In should_loop() in graph.py: if validation.get('confidence_score', 0) >= threshold → route to synthesizer even on REFINE verdict.

## Phase 4 — Power Features (Weeks 8–10)

Goal: Transform Spicy Swarm from a research tool into a production-grade research platform.

### Week 8 — Neo4j Knowledge Graph

- Deploy Neo4j via Docker: docker run -p7474:7474 -p7687:7687 neo4j:latest.

- pip install neo4j py2neo.

- Replace kg_search() in rag_retriever.py with async Neo4j Cypher query: MATCH (a)-[r]->(b) WHERE a.name CONTAINS $query RETURN a,r,b LIMIT 10.

- Pre-populate the graph from Wikipedia entity dumps or a domain-specific dataset using py2neo bulk import.

- Add NEO4J_URI, NEO4J_USER, NEO4J_PASSWORD to .env.

### Week 9 — Evaluator Agent + Streaming Answer

- Create agents/evaluator.py with a prompt that compares final_answer to ground_truth if provided in state.

- Add the Evaluator as a new node in graph.py after the Synthesizer node.

- Add benchmark_score: Optional[float] to PipelineState.

- Store benchmark scores in memory.py alongside session data.

- Add GET /metrics endpoint returning accuracy trend over time per query category.

- Switch Synthesizer LLM call to .astream() and emit stream_token WebSocket events per chunk.

- In App.jsx, handle stream_token events by appending to a growing answer string with a typing cursor.

### Week 10 — Swarm of Swarms

- Add MetaArchitect agent in agents/meta_architect.py that decomposes the top-level query into 3–5 sub-questions.

- Add a meta-pipeline level that runs asyncio.gather(*[graph.ainvoke(s) for s in sub_states]).

- Add MetaSynthesizer in agents/meta_synthesizer.py that receives all sub-final-answers and merges them.

- Update WebSocket streaming to prefix each sub-swarm event with its swarm_id so the frontend can show multiple parallel pipelines.

- Update the ReactFlow DAG visualiser to show multiple parallel pipelines when in Swarm of Swarms mode.

## 6.1 Feature Completion Matrix

| Feature | Phase | Weeks | Effort Est. | Status |
| --- | --- | --- | --- | --- |
| Wire Critic→Architect feedback | 1 | 1 | 2 hours | Not started |
| Wire security_proxy.py | 1 | 1 | 3 hours | Not started |
| Fix KG stub | 1 | 1 | 30 min | Not started |
| Fix Synthesizer log filter | 1 | 2 | 2 hours | Not started |
| Add cap_reached flag | 1 | 2 | 1 hour | Not started |
| Parallel DAG execution | 2 | 3 | 1 day | Not started |
| Cross-session memory recall | 2 | 4 | 1 day | Not started |
| Citation engine | 3 | 5 | 2 days | Not started |
| Document upload + RAG | 3 | 6 | 3 days | Not started |
| Confidence-adaptive Critic | 3 | 7 | 1 day | Not started |
| Neo4j KG integration | 4 | 8 | 3 days | Not started |
| Evaluator agent | 4 | 9 | 2 days | Not started |
| Streaming answer display | 4 | 9 | 1 day | Not started |
| Swarm of Swarms | 4 | 10 | 4 days | Not started |

# 7. Environment Setup & Documentation

## 7.1 Required Environment Variables

# .env

GOOGLE_API_KEY=your_gemini_key          # Tier 1 LLM — Gemini 1.5 Pro

GROQ_API_KEY=your_groq_key              # Tier 2 + 3 LLM — Groq 70B / 8B

REDIS_URL=redis://localhost:6379        # Falls back to SQLite if missing

FAISS_INDEX_PATH=./data/faiss.index     # Vector store path

SCRUBBING_ENABLED=true                  # Security proxy toggle

CRITIC_CONFIDENCE_THRESHOLD=0.85        # Phase 3 — adaptive stopping

NEO4J_URI=bolt://localhost:7687         # Phase 4 — Neo4j KG

NEO4J_USER=neo4j

NEO4J_PASSWORD=your_neo4j_password

## 7.2 Backend Installation

pip install langgraph langchain langchain-groq \

langchain-google-genai langchain-community \

langchain-huggingface faiss-cpu redis \

duckduckgo-search langchain-experimental \

spacy python-dotenv fastapi uvicorn

python -m spacy download en_core_web_sm

uvicorn backend.main:app --port 8005 --reload

## 7.3 Frontend Installation

npm install

npm run dev   # Vite dev server — connects to ws://localhost:8005

## 7.4 WebSocket Message Protocol

// Client sends on connect:

{ "token": "jwt_here" }

{ "query": "your research question" }

// Server emits:

{ "event": "stage_start",    "stage": "librarian", "status": "..." }

{ "event": "stage_complete", "stage": "analyst",   "data": {...}  }

{ "event": "complete",       "final_answer": "...", "latency_ms": 49600 }

{ "event": "error",          "error": "auth failed" }

// Phase 3 addition — streaming:

{ "event": "stream_token",   "token": "word" }

## 7.5 PipelineState Field Reference

| Field | Type | Description |
| --- | --- | --- |
| query | str | Original user goal — pinned throughout all agent runs |
| retrieved_chunks | List[str] | FAISS vector search results from Librarian |
| kg_triplets | List[str] | Knowledge graph triplets (stub → Neo4j in Phase 4) |
| plan | Optional[Dict] | Architect's task DAG — tasks list + reasoning string |
| execution | Optional[Dict] | Analyst's raw tool outputs per task |
| tool_outputs | List[Dict] | Flattened tool results for Synthesizer access |
| validation | Optional[Dict] | Critic verdict: verdict, criticism, instructions_for_architect |
| retry_count | int | Incremented by Critic on each REFINE. Capped at 7. |
| final_answer | str | Synthesizer's output — the verified research answer |
| logs | List[Dict] | Full stage-by-stage audit trail with stage name + output |
| error | Optional[str] | Fatal error string — routes directly to Synthesizer if set |
| swarm_consensus | Optional[str] | Critic's notes — surfaced in the frontend terminal |
| cap_reached | bool | True if Synthesizer was called after hitting retry cap (Phase 1) |
| confidence_score | Optional[float] | Critic self-confidence 0.0–1.0 (Phase 3) |
| sources | List[Dict] | Citation data: url, snippet, task_id (Phase 3) |
| benchmark_score | Optional[float] | Evaluator accuracy score vs ground truth (Phase 4) |

## 7.6 Deployment Checklist

|  | Item |
| --- | --- |
| DONE | GOOGLE_API_KEY and GROQ_API_KEY set in .env |
| DONE | FAISS index built and FAISS_INDEX_PATH set correctly |
| DONE | Redis running (or accepted SQLite fallback) |
| DONE | spaCy en_core_web_sm model downloaded |
| DONE | Triple-tier LLM fallback working (verified in resilience test) |
| TODO | Wire security_proxy.py into executor.py (Phase 1) |
| TODO | Replace KG stub with empty list until Neo4j ready (Phase 1) |
| TODO | Pass Critic instructions to Architect on refine loops (Phase 1) |
| TODO | Implement depends_on DAG execution in Analyst (Phase 2) |
| TODO | Neo4j integration (Phase 4) |
| TODO | Citation engine (Phase 3) |